**Planning 2**

**(Post-exam)**

1. **Planning and Design**

The bulk of this phase was completed early on in the project, perhaps even a little earlier than suggested on my timeline. However, I have continued to add and develop this section as the project has progressed.

1. **HTML & CSS Basics**

I completed the HTML and JavaScript courses in the week preceding Easter, so pretty much on time and in accordance with my timescale.

1. **JavaScript Basics**
2. **Git Basics**

This was a very short course and was completed in the space of about a week.

1. **UI**

I have a basic app up and running that can display HTML and JavaScript elements. However, due to exams there is little more than this to show. I have not yet begun to put different widgets together into a single interface, but rather have several separate test apps.

1. **Frame**

As planned, I have yet to begin work on the construction of the mirror.

1. **Mirror**
2. **Time Widget**

This was a very simple task to complete and was finished according to schedule, in early Easter.

1. **Weather Widget**

I had scheduled this to be worked on during the Easter however this was not possible due to revision.

1. **Additional Features**

I have extended this period from the original timeline as it makes sense to keep improving the project right up until the finish date.

1. **Examination period**

I misjudged when I would need to begin my revision which was short-sighted of me. So I have extended the examination period to include Easter which means the weather widget must be implemented post-examinations, much later than originally.

1. **Holidays**